**Initial Project Planning Template**

|  |  |
| --- | --- |
| Date | 12 July 2024 |
| Team ID | xxxxxx |
| Project Name | Nutrition App Using Gemini Pro : Your Comprehensive Guide To Healthy Eating And Well-Being |
| Maximum Marks | 4 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create a product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | **Sprint Start Date** | **Sprint End Date (Planned)** |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Meal Logging | USN-1 | As a user, I can log my meals by uploading a photo | 2 | High | Archita Biswas | 2024-07-3 | 2024-06-05 |
| Sprint-1 |  | USN-2 | As a user, I can receive calorie count and nutritional breakdown for logged meals | 3 | High | Archita Biswas | 2024-07-03 | 2024-06-05 |
| Sprint-2 |  | USN-3 | As a user, I can generate a meal plan based on my dietary preferences and health goals | 4 | Low | Archita Biswas | 2024-07-6 | 2024-06-9 |
| Sprint-1 | Feedback and Adjustments | USN-4 | As a user, I can receive feedback on my meals and suggestions for adjustments | 2 | High | Archita Biswas | 2024-07-10 | 2024-07-11 |
| Sprint-1 | Educational Resources | USN-5 | As a user, I can access educational resources about nutrition and health goals | 3 | High | Archita Biswas | 2024-07-11 | 2024-07-11 |